# MoSCoW Prioritization Table – Skin Lesion Detection Project

| User Story | Title | Description | Priority |
| --- | --- | --- | --- |
| US-01 | Gather inclusive skin lesion datasets | Collect ISIC, HAM10000, Fitzpatrick17k datasets and store in dataset/. Set up PostgreSQL DB schema. | Must Have |
| US-02 | Create project structure in VS Code | Set up Django project, apps, ai_model folder, requirements.txt, Dockerfile, docker-compose.yml. | Must Have |
| US-03 | Set up project management tools | Create Trello board, add lists and labels, link GitHub repo to Trello. | Should Have |
| US-04 | Design simple UI for image upload | Design wireframes in Figma. Create templates/upload.html with Bootstrap. | Should Have |
| US-05 | Create UML diagrams | Draw UML diagrams (use case, sequence, deployment) and save in docs/. | Should Have |
| US-06 | API endpoint for image upload | Create Django REST API endpoint, DB migrations for image storage, add validation. | Must Have |
| US-07 | Implement authentication system | Implement login/signup with JWT, secure submissions with authentication. | Must Have |
| US-08 | Preprocess images | Implement preprocess.py with OpenCV (resize, normalise, lighting adjustment). | Must Have |
| US-09 | Train CNN classifier | Build and train TensorFlow/Keras CNN, save trained model in saved_models/. | Must Have |
| US-10 | Measure bias with fairness metrics | Integrate IBM AI Fairness 360, compute fairness metrics, document results. | Should Have |
| US-11 | Display classification results | Connect frontend to backend API, display classification + confidence score. | Must Have |
| US-12 | Implement CI/CD pipeline | Write Pytest unit tests, configure GitHub Actions pipeline for CI/CD. | Must Have |
| US-13 | Deploy system to AWS | Dockerize Django + AI model, configure Nginx/Gunicorn, deploy to AWS EC2. | Must Have |
| US-14 | Collect user feedback | Add feedback form, store results in PostgreSQL, analyse with Excel/NVivo. | Could Have |