# Sprint Plan – Skin Lesion Detection Project

## Sprint 1 (Capacity: 20 pts, Used: 15 pts)

| User Story | Title | Priority | Estimation |
| --- | --- | --- | --- |
| US-02 | Create project structure in VS Code | Must Have | 5 pts |
| US-08 | Preprocess images | Must Have | 5 pts |
| US-12 | Implement CI/CD pipeline | Must Have | 5 pts |

## Sprint 2 (Capacity: 20 pts, Used: 16 pts)

| User Story | Title | Priority | Estimation |
| --- | --- | --- | --- |
| US-01 | Gather inclusive skin lesion datasets | Must Have | 8 pts |
| US-06 | API endpoint for image upload | Must Have | 8 pts |

## Sprint 3 (Capacity: 20 pts, Used: 16 pts)

| User Story | Title | Priority | Estimation |
| --- | --- | --- | --- |
| US-07 | Implement authentication system | Must Have | 8 pts |
| US-11 | Display classification results | Must Have | 8 pts |

## Sprint 4 (Capacity: 20 pts, Used: 8 pts)

| User Story | Title | Priority | Estimation |
| --- | --- | --- | --- |
| US-13 | Deploy system to AWS | Must Have | 8 pts |

## Sprint 5 (Capacity: 20 pts, Used: 19 pts)

| User Story | Title | Priority | Estimation |
| --- | --- | --- | --- |
| US-09 | Train CNN classifier | Must Have | 13 pts |
| US-03 | Set up project management tools | Should Have | 3 pts |
| US-05 | Create UML diagrams | Should Have | 3 pts |

## Sprint 6 (Capacity: 20 pts, Used: 13 pts)

| User Story | Title | Priority | Estimation |
| --- | --- | --- | --- |
| US-04 | Design simple UI for image upload | Should Have | 5 pts |
| US-10 | Measure bias with fairness metrics | Should Have | 5 pts |
| US-14 | Collect user feedback | Could Have | 3 pts |

## Sprint 7 (Capacity: 20 pts, Used: 0 pts)

| User Story | Title | Priority | Estimation |
| --- | --- | --- | --- |

## Sprint 8 (Capacity: 20 pts, Used: 0 pts)

| User Story | Title | Priority | Estimation |
| --- | --- | --- | --- |